# Week 02 — commerce core

Branch: week-02-commerce-core

## Shipped

- Auth-gated cart with add, update quantity, and remove actions.

- Wishlist toggle on every product page and a list view on /account.

- Stripe Checkout Sessions in test mode. Reconciliation route runs before the success page so the cart clears in time; a /checkout/resume route lets users pick up unfinished orders.

- Product pages with image galleries: arrow controls, keyboard navigation, an image counter.

- Reviews with aspect ratings (overall, value, build, performance), paginated 5 per page with URL state, and a write form that redirects to ?review=posted on submit.

- Semantic search via pgvector: match_products RPC and an embed script. /search falls back to tsvector when no OPENAI_API_KEY is configured.

- Order history on /account with status pills and Resume payment buttons for pending orders.

- Reset filters control in the catalog sidebar.

- L1 BDD scenario count: 16. Target was at least 12.

## Slipped

Nothing material.

## Rescoped

Rebranded the project from "TechnoMarket 2.0" to "Joule" mid-week. This was not in the plan but it unblocked the portfolio narrative — the previous name positioned the project as a sequel rather than a standalone shop, which was the wrong story. Touched copy across the home page, header, footer, about, and meta description in a single commit.

## Reflection

The trickiest part of the week was the post-Stripe flow. Clearing the cart on the success page is too late — the layout server load that renders the cart badge has already run by then. The fix was an intermediate /checkout/reconcile endpoint that marks the order paid, clears the cart, then 303-redirects to the success page. Worth documenting because the symptom (stale cart badge after a clean payment) was non-obvious.