# Week 01 — foundation

Branch: week-01-foundation

Tags: shipped, slipped, rescoped

## Shipped

- SvelteKit 2 + Svelte 5 scaffold with TypeScript, Vitest, Playwright, ESLint, Prettier.

- Tailwind v4 with custom palette and typography.

- Supabase project: schema migration for categories, products, product_images, reviews, carts, cart_items, orders, order_items, wishlists; pgvector embedding column on products; RLS policies on day one.

- Seed script importing the initial catalog.

- Public catalog pages: /, /categories, /category/[slug], /product/[slug].

- SSR-first rendering with category and price filters.

- Email + password auth via Supabase, with cookie-based SSR sessions through @supabase/ssr.

- GitHub Actions CI: typecheck, lint, unit, Playwright BDD layer-1 placeholder.

- Playwright-BDD skeleton with first three scenarios.

- Vercel project linked, preview deploys per PR, production on main.

## Slipped

Nothing material. The week stayed on plan.

## Rescoped

Started with a richer schema than the brief minimum — orders, order_items, and wishlists were created in Week 1 even though they were not exercised yet. Reason: rebuilding the schema mid-project would have been more expensive than over-provisioning it up front.

## Reflection

The Supabase + SvelteKit + Tailwind combination paid off. Almost all of the week's time went into actual catalog work rather than infrastructure plumbing. The single decision I would not change is enabling RLS from the first migration — later weeks would have been painful otherwise.

## Learning outcomes

- Engineering Approach — Informed decision to use Supabase over Firebase / Auth0 / bare Postgres, logged with reasoning in ADR 0001. Progressive steps from schema to RLS to auth to catalog browse to CI rather than a big-bang setup. System thinking visible in the schema: orders, order_items, and wishlists were created in Week 1 even though they would not be exercised until Week 2 — anticipating the data flows ahead.

- Software Quality — Established the testing harness as a baseline: vitest + Playwright + BDD layer 1 with the first three scenarios. RLS policies on every user-scoped table from the first migration — security as an ISO 25010 quality attribute built into the data layer, not bolted on.

- Software Maintenance — GitHub Actions CI from day one: typecheck, lint, unit, BDD smoke. Vercel preview deploys per PR, production on main. The "automate all" loop established in week 1.

- Professional Standard — Stack choice motivated by stakeholder context (solo developer, eight-week portfolio project, public-facing demo). Trade-offs around lock-in noted in the ADR rather than ignored.